## Phase 0 — Planning & Scope

Steps:

- Define Purpose: Determine if WebSockets are needed for chat, notifications, live dashboards, collaborative editing, gaming, or telemetry.

- Estimate Concurrency: Project the number of concurrent connections (100, 10k, 100k, 1M+).

- Set Latency SLA: Decide on acceptable latency (e.g., <50ms for real-time).

- Determine Message Guarantees: Choose between best-effort, at-least-once, or exactly-once delivery.

- Budget & Operational Model: Decide between self-hosted infrastructure or managed services.

Resources:

- https://ably.com/topic/websocket-architecture-best-practices

- https://docs.aws.amazon.com/whitepapers/latest/best-practices-api-gateway-private-apis-integration/websocket-api.html

Phase 1 - Prototype (1-3 days)

Goal: Build a basic WebSocket application on a single server.

Steps:

- Choose Stack: Select a technology stack (e.g., Node.js with ws or Socket.IO, Python with FastAPI, Rust with tokio-tungstenite).

- Implement Server: Set up a WebSocket server that handles connections and broadcasts messages.

- Client Implementation: Create a client that connects to the server and sends/receives messages.

- Add Authentication: Implement JWT or token-based authentication during the WebSocket handshake.

- Handle Reconnects: Implement logic to handle client reconnections with exponential backoff.

Resources:

- https://github.com/websockets/ws#simple-server

- https://socket.io/docs/v4/redis-adapter

- https://docs.aws.amazon.com/apigateway/latest/developerguide/apigateway-websocket-api-overview.html

## Phase 2 - Scaling (1-2 weeks)

Goal: Enable the application to handle multiple servers and higher concurrency.

Steps:

- Implement Pub/Sub Layer: Use Redis Pub/Sub or Kafka to broadcast messages between server instances.

- Decide on Server Architecture:

  - Sticky Sessions: Use load balancers that maintain session persistence.

  - Stateless Servers: Store session information in a shared database or cache.

- Sharding: Partition channels/topics to prevent bottlenecks.

- Graceful Reconnects: Ensure clients can reconnect seamlessly after server restarts.

Resources:

- https://ably.com/blog/scaling-pub-sub-with-websockets-and-redis

- https://socket.io/docs/v4/redis-adapter

- https://docs.aws.amazon.com/apigateway/latest/developerguide/apigateway-websocket-api-overview.html

## Phase 3 - Production Features (2-4 weeks)

Goal: Enhance the application with reliability, security, and monitoring features.

Steps:

- Security:

  - Implement TLS (wss://) for secure connections.

  - Authenticate clients during the WebSocket handshake.

  - Apply rate limiting and IP filtering.

- Reliability:

  - Implement heartbeat mechanisms to detect and close stale connections.

  - Ensure message delivery guarantees (e.g., at-least-once).

  - Handle backpressure gracefully.

- Monitoring:

  - Integrate with Prometheus or Grafana for real-time metrics.

  - Set up alerting for anomalies (e.g., connection drops, high latency).

- Scaling Patterns:

  - Use horizontal scaling to add more server instances

  - Implement auto-scaling based on metrics like CPU usage or connection count.

Resources:

- https://ably.com/topic/websocket-architecture-best-practices

- https://docs.aws.amazon.com/whitepapers/latest/best-practices-api-gateway-private-apis-integration/websocket-api.html

- https://socket.io/docs/v4/redis-adapter

## Phase 4 - Load Testing & Capacity Planning (1-2 weeks)

Goal: Ensure the application can handle the expected load and scale appropriately.

Steps:

- Load Testing:

  - Use tools like k6, Artillery, or Gatling to simulate WebSocket connections.

  - Test various scenarios, including peak load and message throughput.

- Performance Monitoring:

  - Monitor server resource usage (CPU, memory, network).

  - Identify and address bottlenecks.

- Capacity Planning:

  - Estimate the number of server instances required based on load tests.

  - Plan for scaling strategies (e.g., adding more servers, optimizing code).

Resources:

- https://www.artillery.io/docs/guides/guides/websockets/

- https://k6.io/docs/examples/websockets/

Phase 5 - Deploy & Operate (Ongoing)

Goal: Deploy the application to production and ensure smooth operation,

Steps:

- Deployment:

  - Use CI/CD pipelines for automated deployments.

  - Implement blue/green or rolling deployments to minimize downtime.

- Operational Monitoring:

  - Set up logging and monitoring for application health.

  - Implement alerting for critical issues.

- Incident Management:

  - Prepare runbooks for common incidents (e.g., server crashes, network issues).

  - Conduct regular drills to ensure team readiness.

Resources:

- https://aws.amazon.com/blogs/compute/scaling-websocket-apis/

- https://developers.cloudflare.com/websockets/

+